Date: 24/10/2025, Sprint 2 - PA1

Planning record

Team members present:

- Trần Nhật Dương

- Đào Duy Hảo

- Nguyễn Huỳnh Trọng Đức

- Nguyễn Đình Chuẩn

- Văn Phú Hiệu

Team members absent:

None

Details:

Sprint objective:

Complete profile management, job post functions, and backend API integration; implement interaction and security features.

Task identification:

- Finalize Employer and Candidate profile display/update.

- Connect job post updates with backend API.

- Process job list and job detail data from the API.

- Implement employer–candidate response, CV labeling, and application tracking.

- Add a job-saving feature for candidates.

- Integrate backend authorization and admin login.

- Preparing document distribution of PA2

Task assignments:

| Task | Member | Deadline |
| --- | --- | --- |
| Complete API endpoints | Trần Nhật Dương | 03/11/2025 |
| Authorization & admin login | Trần Nhật Dương | 10/11/2025 |
| Candidate profile (display, update) | Đào Duy Hảo | 03/11/2025 |
| Job saving | Đào Duy Hảo | 10/11/2025 |
| API processing (job list, job detail) | Văn Phú Hiệu | 03/11/2025 |
| Application tracking | Văn Phú Hiệu | 10/11/2025 |
| Job post update | Nguyễn Huỳnh Trọng Đức | 03/11/2025 |
| Response to candidate | Nguyễn Huỳnh Trọng Đức | 10/11/2025 |
| Employer profile (display, update) | Nguyễn Đình Chuẩn | 03/11/2025 |
| CV labeling | Nguyễn Đình Chuẩn | 10/11/2025 |
| Documentation | All members | 08/11/2025 |

Summary of the meeting:

- The team reviewed the previous sprint and defined the objectives for PA2.

- Week 1 focuses on completing profile and API functions, while Week 2 targets response handling, tracking, and authentication features.

All tasks were assigned with clear deadlines to ensure on-time sprint completion.